## Slide 1
DAJK: “Does AI Just Know”?
Scope: Create DAJK app to perform predictions for various scenarios by utilising machine learning algorithms, python libraries with front end UI and host on a cloud platform with public access
Team Members:
  Daniela Cornea (DC)
  Anh Huong (AH)
  Kelvin Nguyen (KN)
  Josh Lowe (JL)
Project repo: https://github.com/DCornea5/Final-Project.git
“DAJK” App

## Slide 2
Methods: Python, pandas, seaborn, matplotlib, plotly express, tqdm, sklearn, xgboost, lightgbm, nltk, pickle, Flask API, HTML/CSS/Bootstrap, github, Heroku, etc…
Datasets:
  heart_disease.csv
  Stress-Lysis.csv
  bodyPerformance.csv
  TravelInsurancePredictions.csv
  psyc.csv
  Absenteeism_at_work.csv
  Zomato restaurant reviews
Sources:
  Kaggle, https://www.kaggle.com/datasets/brsdincer/personality-scale-analysis
  Dataworld, https://data.world/datasets/open-data
Technologies

## Slide 3
Project High Level Requirements

## Slide 4
Research project topic and select datasets on various sources
Create project plan and github repo
Project is adopting Agile methodology for software development:
  Iterations of design, coding, testing for the app’s front and back-end.
  Minimum viable product (MVP): a working machine learning model (ML) with user interface (UI) front end that hosted on a cloud platform
  Product: a completed a scalable front end web site with various ML models that hosted on a cloud platform.
On-going task allocations: self-manage, support other team members as required
Project presentation
Documentations:
  Project docs, reports
  Presentation pack
Project Plan

## Slide 5
Date | Task # | Descriptions | Status
8/4 | 0 | Form the project team | Completed
10/4 18/4 | 1 | Select project topic Select datasets on various open sources ML models - perform exploratory data analysis(EDA), build, test, measure and save the models: Stroke prediction Body performance prediction Stress level prediction Travel Insurance prediction Personality classification | Completed
19/4 | 2 | High level design Present project proposal to instructors | Completed
20 – 29/4 | 3 | Front-end web site design | Started
30/4 | 4 | Functionality testing | 
1/5 | 5 | Finalise platform deployment End-to-end testing | 
2/5 | 6 | Completed presentation pack Presentation rehearsal | 
3/5 | 7 | Project presentation Project submission | 
Project Schedules & Milestones

## Slide 6
User Interface
Option1
OptionN
ML Models
Mod_1
Mod_N
Data
EDA/ Visualisations
Pre-processing
Option2
Option3
Algorithm
Solution High Level Design (scalable)
Predictor

## Slide 7
Data Visualisations

## Slide 8
Machine Learning
“Does AI Just Know” models:
  Stroke Prediction
  Physical Stress Prediction
  Body Performance Classification
  Travel Insurance Indicator
  Personality Classification
Completed Analysis ML models:
  Absenteeism At Work
  MTBI (Big5)
  Zomato Restaurant Reviews

## Slide 9
Cloud Deployment
Github – Heroku:
  afdaf
  dsafasfd
  dsafadf
  ;lk;k;

## Slide 10
Challenges
Performed Exploratory Data Analysis (EDA) on datasets
  Zomato Restaurant Reviews.
    Observations: Unable to utilise on the project as the data is heavily skewed for the restaurants in India
  Absenteeism at work.
    Observations: Applied 12 different ML methods, 17 out of 21 columns are seemed relevant. Not user friendly as too many fields are required user input
  etc…adfafd
  Etc…

## Slide 11
DAJN App Demo