## Slide 1
Dataset: heart_disease.csv
Source: Kaggle https://www.kaggle.com/code/ahmedklabi/heart-disease-pred/data
Team Members:
  Daniela Cornea (DC)
  Anh Huong (AH)
  Kevin Nguyen (KN)
Scope: Create an app to analyse, predict diseases status & generate a customised online report with health indicator
Project- Health Indicator App

## Slide 2
Project High Level Requirements

## Slide 3
Research project topic & select dataset
Create project plan
Create project repo
App development: Break down key components and assign the lead for each component:
  Data preparation and machine learning models: KN
  Data visualisations: DC
  Web site creation: AH
Test phase:
  Unit test – perform during application development stage
  System test (with db connection) – on local machine with all built components
  End-to-end test/ dress rehearsal – on cloud platform
On-going task allocations: self-manage, support other team members as required
Documentations:
  Project docs, reports
  Presentation pack
Project Plan

## Slide 4
Task # | Descriptions | Assignee | Due Date | Status
1 | Data Preparation & Machine Learning: Technique/library: Python, PySpark, Pandas, Sklearn, tensorflow, etc… Analyse & clean dataset: determine the relevancy of the data fields by applying various algorithms & techniques Build ML model: create, train, test, save and re-load the model with new data by applying Scikit-Learn and/or another ML library Prepare data for visualisations | KN | 15/4/2022 | Not Started
2 | Data Visualisations: Technique/library: Python, Matplotly, dimple.js, D3, etc… Produce various visuals based on the cleaned dataset that completed by KN | DC | TBC | 
3 | Web design: Technique/library: Python flask, HTML, CSS, Javascript, etc… Create high level design of the app Create app website | AH | TBC | 
4 | Build database & host on cloud: Posgressql, sqllite, etc… | TBD | TBD | 
5 | Cloud platform deployment: Heroku, Azure, etc… | TBD | TBD | 
Project Status Report
Date: 12/4/2022. Attendees: DC, KN, AH via zoom
Agreed & selected dataset
Agreed key components & due dates
Additional dataset can be considered if required