## Slide 1
Scope: Build a Health app to perform health predictions for various scenarios by utilising machine learning algorithms, python libraries with front end UI and host on a cloud platform with public access
Project repo: https://github.com/DCornea5/Final-Project.git
DAJK Team: “Does AI Just Know”?
  Daniela Cornea (DC)
  Anh Huong (AH)
  Josh Lowe (JL)
  Kelvin Nguyen (KN)
Health App

## Slide 2
Project High Level Requirements

## Slide 3
Software Applications: Python, pandas, seaborn, matplotlib, plotly express, tqdm, sklearn, xgboost, lightgbm, nltk, pickle, Flask API, HTML/CSS/Bootstrap, etc…
Cloud Platforms: github, heroku
Datasets:
  heart_disease.csv
  Stress-Lysis.csv
  bodyPerformance.csv
  TravelInsurancePredictions.csv
  psyc.csv
  Absenteeism_at_work.csv
  Zomato restaurant reviews
Data Sources:
  Kaggle, https://www.kaggle.com/datasets/brsdincer/personality-scale-analysis
  Dataworld, https://data.world/datasets/open-data
Technology

## Slide 4
Research project topic and select datasets on various sources
Create project plan and github repo
Project is adopting Agile methodology for software development:
  Iterations of design, coding, testing for the app’s front and back-end.
  Minimum viable product / Proof of Concept (MVP/POC): a working machine learning model (ML) with user interface (UI) front end that hosted on a cloud platform
  Final product: a scalable app with various ML models that hosted on a cloud platform.
On-going task allocations: self-manage, support other team members as required
Documentations:
  Presentation pack
Project presentation – live App demo
Project Plan

## Slide 5
Date | Seq# | Descriptions | Status
8/4 | 0 | Form the project team | Completed
10/4 18/4 | 1 | Select project topic Select datasets on various open sources ML models - perform exploratory data analysis(EDA), build, test, measure and save the models: Stroke prediction Body performance prediction Stress level prediction Travel Insurance prediction Personality classification | Completed
19/4 | 2 | High level design Present project proposal to instructors | Completed
20 – 29/4 | 3 | Front-end web site design | Completed
26/4 |  | Completed MVP/POC with 1 ML model - Stroke Prediction Model with cloud deployment | Completed
25 – 30/4 | 4 | Cloud platform deployment | Completed
1/5 | 5 | End-to-end testing | In Progress
2/5 | 6 | Project presentation pack Presentation rehearsal | In Progress
3/5 | 7 | Project presentation Project submission | In Progress
Project Schedules & Milestones

## Slide 6
Option1
OptionN
Data
EDA/ Visualisations
Pre-processing
Option2
Option3
ML Models
Mod_1
Mod_N
User Interface
Algorithm
Solution High Level Design (scalable)
Predictor

## Slide 7
Data Visualisations

## Slide 8
Machine Learning Models
“Health” App consists of:
  Stroke Prediction
  Physical Stress Prediction
  Body Performance Classification
  Travel Insurance Indicator

## Slide 9
Challenges: Build ML Models
Performed Exploratory Data Analysis (EDA) on datasets
Absenteeism at work: Applied 12 different ML methods, 17 out of 21 columns are seemed relevant. Not user friendly as too many fields are required user input
  2. Personality Classification and MTBI (Big5 – Personality Classification based on Tweets): Dropped as they don’t meet the “Health” App theme

## Slide 10
Challenges: Build ML Models
Performed Exploratory Data Analysis (EDA) on datasets
  Zomato Restaurant Reviews
    Observations: Unable to utilise on the project as the data is heavily skewed on the restaurants in India
  Etc…
  Etc…

## Slide 11
Challenges: Cloud Deployment
Github – Heroku:
  afdaf
  dsafasfd
  dsafadf
  ;lk;k;

## Slide 12
Health App Demo